NUSURIA TECHNOLOGIES

imergencyApp — Live Testing Programme

| Date | Sunday, 25 October 2026 |
| --- | --- |
| Time | 10:00 AM – 4:00 PM |
| Participants / Platform | 10 testers / Android APK |

# Testing Schedule

| Time | Activity |
| --- | --- |
| 10:00–10:20 AM | Opening briefing and assignment of roles |
| 10:20–10:50 AM | APK installation, registration and account setup |
| 10:50 AM–12:00 PM | Core functionality, GPS and notification testing |
| 12:00–12:30 PM | Break and preliminary review of issues |
| 12:30–1:30 PM | End-to-end service-request testing |
| 1:30–2:30 PM | Error handling, cancellations and network-failure testing |
| 2:30–3:15 PM | Retesting and collection of user feedback |
| 3:15–4:00 PM | Review of findings, bug prioritisation and next steps |

# Objectives

Verify that core application features work correctly.

Confirm that service requests reach the intended providers.

Test GPS accuracy, notifications and request-status updates.

Identify and document bugs and performance issues.

Collect feedback from all 10 participants.

Assess readiness for a wider pilot.

# Participants’ Preparation

Arrive on time with a charged Android phone.

Ensure mobile data is available.

Be ready to install the supplied APK and follow testing instructions.

Use only agreed test scenarios and locations.

Expected outcome: A documented test report highlighting successful tests, identified bugs, user feedback and recommended next steps.

Safety note: Use agreed test scenarios and locations. Simulate emergency scenarios safely without triggering false emergency dispatches.